Project Deliverables

February 17, 2016
The Game Display Module framework will have been laid out. The Game Display Module will be able to display a map.
February 24, 2016
Our Project Description form for the Capstone Conference will also have been completed and turned in by this date. We will know how the input from the server will be structured and will be able to show basic animations.
March 2, 2016
The Game Display Module will be able to display animations and notifications.
March 16, 2016
The Game Display Module will be able to translate the information from the server into animations and game states.
March 23, 2016
The Game Display Module will have playback mode functionality. The user will be able to select the game they wish to view and the Game Display Module can display the game in its entirety using game states presented to it. Playback mode will have fast-forward, rewind, play, and pause capabilities.
March 30, 2016
The Testing Mode Controller will be able to accept input from the user in testing mode. The user will be able to enter a command and have testing mode function with these commands.
April 6, 2016
The Testing Mode Controller will be able to send commands to the server.
We will have set up the framework allowing the server and controller to communicate through passing of messages between the two.
April 13, 2016
Our team will begin work on the Game Challenge for our project. We will deliver a prototype Game Challenge.
April 20, 2016
Our team’s Game Challenge will be completed for this milestone. This challenge will be uploaded to the server and be available to be selected for use in a Bot!Battle! Game.

April 27, 2016
The promotional website will be completed by this date. This will include a video giving an overview of our system, a page that has a link to the Bot!Battle! web application, support page that includes documentation and “How To” videos, system documentation page, and an about page for all team members.
May 6, 2016
On this date, we will be giving a presentation about our system. Preparation for this presentation will be completed by this date.